## Slide 1: The Scrum-Agile Model
Colton Stiff
04/19/2021
SNHU
CS-250

## Slide 2: What is the Scrum-Agile Model?
Agile software development refers to software development methodologies centered round the idea of iterative development, where requirements and solutions evolve through collaboration between self-organizing cross-functional teams. The ultimate value in Agile development is that it enables teams to deliver value faster, with greater quality and predictability, and greater aptitude to respond to change. Scrum and Kanban are two of the most widely used Agile methodologies. (Cprime, 2021).
Scrum is a framework that helps teams work together. Much like a rugby team (where it gets its name) training for the big game, scrum encourages teams to learn through experiences, self-organize while working on a problem, and reflect on their wins and losses to continuously improve… (Atlassian, 2021).

## Slide 3: Meet the Scrum Team

## Slide 4: Meet the Scrum Team
The Scrum Team is typically comprised of 3 key roles each with their own importance and contributions to the success of the project.
The Product Owner
The Scrum Master
The Development Team (Developers, Testers)

## Slide 5: The Product Owner
An individual whose primary focus is to ensure that that Scrum Team delivers the most value to the business and the customer.
Key point of contact and liaison between stakeholders, customers, business contacts, and the Scrum Team.
Determines the needs of the client and manages the development team in accordance with satisfying those needs.
Defines the Scrum Team’s goal and paints a vision for the development of projects.
Secures the concise understanding and expectations of the development team, including all deliverables, work items, and timelines.
Manages and prioritizes the Scrum Team’s product backlog, known as “Backlog Grooming”.
Evaluates the overall progress throughout all iterations and stages of the development process.

## Slide 6: The Scrum Master
An individual whose primary focus is to act as a coach and a point of guidance for the entire Scrum Team.
Ensures that all members standby and uphold the Agile principles and values.
Liaison between the Product Owner and Development Team.
Coordinates, plans, and leads the Scrum Events, such as the Daily Standup, Sprint Planning, and the Sprint Retrospective.
Removes all impediments and roadblocks the progress of the Scrum Team.
Creates a fun, positive, and productive atmosphere and environment for all team members.
Accountable for the overall effectiveness and success of the Scrum Team.
Champions the success of the Scrum Team.

## Slide 7: The Development Team
Developers
  A group specifically skilled and highly-technical individuals tasked with creating, coding, developing, designing, and programming throughout each development iteration and phase of the Sprint.
  Creates the Sprint plan and Sprint Backlog.
  Dynamically adapts to achieve the completion of the Sprint goal.
  Works synchronously with the Testers through each iteration and phase of the Sprint.
Testers
  A group specifically skilled and highly-technical individuals tasked with the quality assurance, testing, critiquing, and validation of the product throughout each development iteration and phase of the Sprint.
  Assist with managing and testing the product backlog.
  Dynamically adapts to achieve the completion of the Sprint goal.
  Works synchronously with the Testers through each iteration and phase of the Sprint.

## Slide 8: Phases of the SDLC in an Agile Approach
Software Development Life Cycle

## Slide 9: Scrum Phases
Initiate
Plan and Estimate
Implement
Review and Retrospect
Release

## Slide 10: Initiate
Business Case and justification are reviewed and approved to begin project.
The overall vision of the project is determined.
The Vision Statement is created to serve as inspiration, provide focus, and drive the project to completion.
The Product owner is assigned and identified.
The Scrum Master and Stakeholders are determined and identified.
The Scrum Team in its’ entirety is formed; the development team, testers, developers, etc.
Prioritization of product backlog is created.
Release Plan is developed.

## Slide 11: Plan and Estimate
Product Owner and Scrum Master meet with client and end-users to establish project requirements.
The User Story process begins, and end-users are asked to depict and explain the requested functionality and requirements from their own perspective.
The acceptance criteria for each User Story is determined.
Product owner approves which user stories will be used for the Sprint.
Scrum Master and Scrum Team review the approved User Stories and estimate the development effort, resources, and timelines required to fulfill the acceptance criteria.
Scrum Team commits the requirements of the User Stories Sprint Planning begins.
Project tasks and Sprint backlog are created during the Sprint Planning process.

## Slide 12: Implement
Scrum Team creates, tests, and works on the Sprint Backlog tasks.
Scrum Team creates the Sprint Deliverables.
Tools such as an Information Radiator or Scrumboards are created and continuously updated to log all work performed, impediments, and progress made during the Sprint.
The Scrum Master schedules, coordinates, and leads the Daily Standups.
Daily Standups are 15-minute meetings conducted everyday at the same time where each member provides their updates to the team by answering the following 3 questions:
  “What did you do yesterday”?
  “What will you do today”?
  “Are there any impediments in your way”?
Product backlog is continuously reviewed, updated, and prioritized know as the Backlog Grooming process.

## Slide 13: Review and Retrospect
The Scrum Team meets to review all progress, impediments, and timelines of the Sprint Deliverables and product backlog.
When the Scrum Team has satisfied the acceptance criteria and fulfilled the requirements of the Sprint Deliverables, a Sprint Review meeting in set.
During the Sprint Review the Scrum Team demonstrates the fulfillment of the Sprint Deliverables to the Product Owner and Stakeholders for acceptance and completion of the Sprint.
Once the Product Owner and Stakeholders have accepted that the Sprint Deliverables have been met by the Scrum Team, a Sprint Retrospect is set.

## Slide 14: How these processes differ in the Waterfall model

## Slide 15: How these processes differ in the Waterfall model
Agile
Takes an incremental and iterative approach to a project.
Breaks a project down into several mini projects, referred to as Sprints.
Every Sprint goes through each phase of the SDLC.
Requirements are determined and shared with the Scrum Team everyday.
Requirements can be changed and/or reprioritized at any time.
The development and testing of application occur at the same time.
Waterfall
Takes a linear and sequential approach to a project.
The project goes through each phase of the SDLC once.
Once a phase of the SDLC has been completed, it cannot be revisited.
Requirements are prepared and the beginning of the project and cannot be changed.
Application development and testing are two separate phases; the testing phase cannot begin until the development phase has completed, and the development phase cannot be revisited once the testing phase has begun.

## Slide 16: Agile or Waterfall

## Slide 17: Agile or Waterfall? Considerations
How large is project?
  Agile better supports large-scale projects by breaking them into Sprints. Large-scale projects can encounter requirement changes which are welcomed in Agile. Waterfall does not support large-scale projects very well since phases can take much longer to complete and does not support any changes in requirements that usually accompany larger-scaled projects.
What is the project budget?
  Agile is typically more expensive, whereas Waterfall is usually more cost efficient since it’s requirements and structure a pre-defined and do not change.
Importance of project delivery timeline?
  Agile can support a quicker project delivery timeline since some phases, such as application development and testing are performed at the same time. Waterfall is straightforward and usually takes longer to produce results since phases only happen incrementally, or one at a time.
Is there a possibility that the requirements could change?
  Agile welcomes requirement changes, where Waterfall does not allow for any change in requirements.
Is there any uncertainty in the project overall?
  Agile allows the revisiting of phases, such as development and testing whereas Waterfall does not. Once a phase in Waterfall has completed, there’s no going back.
What is the customer’s engagement level?
  Agile has frequent customer engagement and presents deliverables at the end of each Sprint throughout the entirety of the project. Waterfall typically does not have much customer engagement once the requirements have been set and deliverables are only provided at the end of the project.

## Slide 18: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Atlassian. (2021). What is Scrum? https://www.atlassian.com/agile/scrum
Cprime, Inc. (2019, October 23). What is AGILE? - What is SCRUM? - Agile FAQ's. Cprime. https://www.cprime.com/resources/what-is-agile-what-is-scrum
Initiate | SCRUMstudy. (2020). Scrumstudy.Com. https://www.scrumstudy.com/whyscrum/scrum-initiate
Santos, J. M. D. (2021, February 25). Agile vs. Waterfall | Software Development Methodologies. Project-Management.Com. https://project-management.com/agile-vs-waterfall/#:%7E:text=What%20are%20the%20differences%20between%20Agile%20and%20Waterfall%3F,-Both%20methodologies%20can&text=Agile%20is%20an%20incremental%20and,helps%20complete%20one%20single%20project.